AI Operating System

Project Overview & Technical Reference

An AI-powered knowledge work automation platform built across 6 phases

| 6 Phases 24 Weeks | 5 AI Agents Specialised | 6 DB Tables PostgreSQL | 3 Example Workflows |
| --- | --- | --- | --- |

# 1. What is the Project?

The AI Operating System (AI OS) is an autonomous research and knowledge-work platform. A user provides a high-level goal — such as 'Conduct market research on fintech in India' — and the system automatically plans, researches, critiques, and writes a structured, cited report. It is designed as a full-stack, production-grade application built incrementally across six phases.

Core capabilities:

- Accept natural-language goals and decompose them into structured research plans

- Run parallel web research using live search APIs and browser scraping

- Store and retrieve institutional memory across projects using vector embeddings

- Self-review research quality through an iterative critic-reflection loop

- Produce structured reports with inline citations and a confidence score

- Schedule recurring topic monitoring and alert on new findings

- Track token usage and cost per agent call

# 2. Tech Stack

| Technology | Role in Project |
| --- | --- |
| Python 3.11+ | Core language — all async with async/await |
| FastAPI | Async REST API framework, CORS, lifespan management |
| LangGraph | Graph-based agent orchestration (StateGraph, nodes, edges, interrupt) |
| Anthropic SDK | Claude Sonnet (claude-sonnet-4-20250514) — all LLM calls |
| PostgreSQL + pgvector | Primary DB (asyncpg) + vector similarity search for memory |
| Pydantic v2 | All data models, structured outputs, config via pydantic-settings |
| LangSmith | Distributed tracing & evaluation via @traceable decorator |
| Streamlit | Multi-page UI for workflow submission, dashboards, monitoring |
| Tavily | Web search API for research agent |
| Playwright + BeautifulSoup | Headless browser scraping with HTML parsing |
| OpenAI Embeddings | text-embedding-3-small — 1536-dim vectors for memory |
| APScheduler | Async cron scheduler for monitoring jobs |
| Prometheus | Metrics endpoint for observability |
| LangGraph PostgresSaver | Persistent workflow state & checkpointing (psycopg2) |
| Docker / Docker Compose | Full-stack containerisation (app, streamlit, postgres) |
| GitHub Actions | CI: lint (ruff), type check (mypy), pytest, eval suite on merge |

# 3. System Architecture

The system follows a layered architecture: a FastAPI backend orchestrates a LangGraph state machine, agents call the Anthropic API (Claude Sonnet), results are persisted in PostgreSQL, and a Streamlit frontend provides the user interface.

## 3.1  High-Level Layer Diagram

USER INTERFACE Streamlit Multi-Page App (Workflows · Dashboard · Monitoring · Memory)

API LAYER FastAPI · Routes: /workflows /projects /monitoring /observability /metrics

ORCHESTRATION LangGraph StateGraph · WorkflowState (TypedDict) · PostgresSaver Checkpointing

AGENTS PlannerAgent · ResearchAgent · MemoryAgent · CriticAgent · WriterAgent

EXTERNAL SERVICES Anthropic Claude (LLM) · Tavily (Search) · OpenAI (Embeddings) · LangSmith (Tracing)

DATA LAYER PostgreSQL · asyncpg pool · pgvector (memory_chunks) · JSONB (workflow state)

## 3.2  LangGraph Workflow Flow (Phase 6 — Full Pipeline)

START ↓ planner_node (PlannerAgent → WorkflowPlan) ↓ human_approval_node [interrupt — wait for /approve or /reject] ↓ memory_retrieval_node (MemoryAgent → past context) ↓ parallel_research_node (asyncio.gather — one ResearchAgent per task) ↓ critic_node (CriticAgent → CriticReport) ↻ [if findings + iterations < 3] targeted_research_node → critic_node ↓ writer_node (WriterAgent → FinalReport with citations) ↓ memory_storage_node (store research + summary into pgvector) END

# 4. Agents

All agents extend BaseAgent (agents/base.py) which provides the Anthropic SDK call helper with LangSmith @traceable tracing, token usage logging, and async run() interface.

| Agent | Phase | Responsibilities |
| --- | --- | --- |
| PlannerAgent | Phase 1 & 2 | Decomposes user goal into structured WorkflowPlan with ResearchTasks; structured JSON output; retry on parse failure |
| ResearchAgent | Phase 2 & 4 | Runs Tavily searches + Playwright/aiohttp scraping per task; scores relevance 1-10; deduplicates by URL; targeted re-research on critic findings |
| MemoryAgent | Phase 3 | Retrieves relevant past chunks from pgvector; Claude-based reranking; summarises & stores new findings in project_summaries |
| CriticAgent | Phase 4 | Reviews all research results; flags contradictions, weak evidence, unverified claims; outputs CriticReport (passed/findings/severity); drives reflection loop |
| WriterAgent | Phase 1→4 | Phase 1: raw markdown. Phase 4 rewrite: FinalReport with executive summary, thematic sections, inline [N] citations, confidence_score |

# 5. Database Schema

PostgreSQL with asyncpg driver. Three migration files applied at startup.

## Migration 001 — Core Tables

- projects — id (UUID), name, goal, created_at

- workflow_runs — id, project_id (FK), status, state (JSONB), created_at, updated_at

- agent_messages — id, run_id (FK), agent_name, role, content, created_at

## Migration 002 — Vector Memory

- memory_chunks — id, project_id, run_id, content, embedding vector(1536), metadata (JSONB), source_url, chunk_index

- project_summaries — id, project_id, summary, embedding vector(1536), created_at

- Index: IVFFlat cosine-ops on memory_chunks.embedding for fast ANN search

## Migration 003 — Observability

- token_usage — id, run_id, agent_name, model, input_tokens, output_tokens, cost_usd, created_at

- monitoring_jobs — id, project_id, topic, search_queries (JSONB), schedule_cron, last_run_at, next_run_at, is_active

- monitoring_alerts — id, job_id, summary, new_findings, relevance_score, created_at

# 6. API Reference

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /workflows | Submit goal; returns run_id + plan (awaiting approval) |
| POST | /workflows/{id}/approve | Resume graph from human approval node |
| POST | /workflows/{id}/reject | Reject plan; mark run as rejected |
| GET | /workflows/{id}/status | Poll status, plan, research results, final output |
| GET | /workflows/{id}/report | FinalReport as JSON |
| GET | /workflows/{id}/report.md | FinalReport rendered as markdown |
| GET /POST | /projects + /projects/{id}/memory | Project CRUD + vector memory search |
| POST | /monitoring/jobs | Create scheduled monitoring job |
| GET | /monitoring/alerts | List recent monitoring alerts |
| GET | /observability/runs/{id}/tokens | Token usage breakdown per run |
| GET | /metrics | Prometheus metrics endpoint |
| GET | /health | Health check |

# 7. Development Phases

## Phase 1 — Foundation & Vertical Slice  (Weeks 1–3)

| Goal | Scaffold entire project. Get one end-to-end workflow working: User Goal → Planner → Writer → Output. |
| --- | --- |

- Project structure, config, DB setup (asyncpg pool, migrations)

- BaseAgent, PlannerAgent, WriterAgent using Anthropic SDK

- LangGraph StateGraph: START → Planner → Writer → END (MemorySaver checkpointer)

- FastAPI routes: POST /workflows, GET /workflows/{id}

- Streamlit UI: submit goal, poll status, render markdown output

- Docker Compose with PostgreSQL (pgvector image)

- Phase 1 test suite

## Phase 2 — Planner & Research Agents  (Weeks 4–7)

| Goal | Production Planner with structured output, ResearchAgent with web search/scraping, human-in-the-loop approval, parallel execution. |
| --- | --- |

- PlannerAgent: structured JSON output → WorkflowPlan with ResearchTasks

- ResearchAgent: Tavily search + Playwright scraping + relevance scoring

- Human approval interrupt: graph pauses at approval node, resumes on API signal

- Parallel research: asyncio.gather() — one ResearchAgent per subtask

- PostgresSaver checkpointer replacing MemorySaver

- New API routes: /approve, /reject, /status

## Phase 3 — Memory & Knowledge Retrieval  (Weeks 8–11)

| Goal | Persistent vector memory using pgvector, MemoryAgent, resumable state across runs. |
| --- | --- |

- pgvector extension, memory_chunks & project_summaries tables

- Text chunker (tiktoken-aware), OpenAI embedding generation

- MemoryStore: store research results, cosine-similarity retrieval, Claude-based reranking

- MemoryAgent: retrieve past context, summarise & store new findings

- Graph extended: memory retrieval before research, memory storage after writer

- API: project CRUD + /memory search endpoint

## Phase 4 — Critic Loop & Writer Agent  (Weeks 12–15)

| Goal | Reflection loop with CriticAgent to QA research, upgraded WriterAgent for cited structured reports. |
| --- | --- |

- CriticAgent: identifies contradictions, weak evidence, missing context, unverified claims

- Reflection loop: up to 3 critic iterations; targeted research to resolve high-severity findings

- Conditional graph edge: critic → targeted_research → critic (until passed or iteration limit)

- WriterAgent rewrite: produces FinalReport with executive summary, sections, inline citations

- Confidence score: avg relevance score penalised by critic findings

- API: /report (JSON) and /report.md endpoints; UI shows critic findings + coloured confidence badge

## Phase 5 — Monitoring, Observability & Background Tasks  (Weeks 16–20)

| Goal | Async background execution, scheduled topic monitoring, token/cost tracking, observability dashboard. |
| --- | --- |

- TokenTracker: records input/output tokens + USD cost per agent call

- CostEstimator: pre-run cost estimate based on plan complexity

- WorkflowRunner: asyncio.Queue-based background worker with cancel support

- MonitoringScheduler (APScheduler): cron jobs that detect new findings vs baseline

- Prometheus metrics endpoint; observability API routes

- Multi-page Streamlit: Workflows, Dashboard (cost charts), Monitoring feed, Memory search

## Phase 6 — Polish, Evaluation & Production Hardening  (Weeks 21–24)

| Goal | Three runnable example workflows, LangSmith eval suites, production middleware, full README. |
| --- | --- |

- workflows/market_research.py — CLI: market size, players, trends, regulatory, opportunities

- workflows/competitor_analysis.py — parallel per-competitor research, SWOT, comparison table

- workflows/trend_monitor.py — baseline + scheduled delta detection

- LangSmith evals: planner accuracy, critic recall (≥0.8), writer citation validity, E2E cost check

- Rate limiter middleware (sliding window) + request queue (max 3 concurrent workflows)

- Scraping hardening: rotating UA, exponential backoff, Redis/memory cache, Tavily fallback

- GitHub Actions CI: lint → type-check → test → eval on merge to main

# 8. Key Data Models (Pydantic v2)

## WorkflowState (LangGraph TypedDict)

- goal, plan, research_results, draft, final_output, messages, run_id, status

- memory_context, critic_reports, critic_iteration, final_report, awaiting_approval

## WorkflowPlan

- title, goal, subtasks: list[ResearchTask]

- ResearchTask: id, description, search_queries: list[str], priority, status

## FinalReport

- title, executive_summary, sections: list[ReportSection], all_citations, confidence_score, generated_at

- ReportSection: title, content, citations: list[Citation]

- Citation: index, url, title, quote

## CriticReport

- passed: bool, findings: list[CriticFinding], recommendation, iteration

- CriticFinding: finding_type, description, affected_tasks, severity (low/medium/high)

# 9. Example Workflows (Phase 6)

## Market Research

python -m workflows.market_research --company "Acme" --industry "SaaS" --geo "India"

Runs full pipeline. Outputs: Market Overview, Key Players, Trends, Regulatory Landscape, Opportunities & Risks.

## Competitor Analysis

python -m workflows.competitor_analysis --company "Us" --competitors "A,B,C"

Parallel per-competitor research. Outputs: comparison table (markdown), SWOT per competitor, strategic recommendations.

## Trend Monitor

python -m workflows.trend_monitor --topic "AI regulation" --keywords "EU AI Act,GDPR,LLM regulation"

Creates baseline, then runs on cron schedule. Alerts when new relevant findings differ from baseline.

# 10. Observability & Evaluation

## Tracing

- All agent methods decorated with @traceable → full LangSmith trace per workflow run

- GET /observability/runs/{id}/trace returns the LangSmith trace URL

## Cost Tracking

- TokenTracker records input/output tokens and USD cost per agent call (SONNET input: $0.003/1K, output: $0.015/1K)

- CostEstimator produces min/max/expected cost before workflow starts

- Prometheus gauges: total_runs, total_tokens, total_cost_usd

## LangSmith Evaluation Suite

- planner_accuracy_eval — 10 sample goals, Claude-scored quality ≥ 7.0 avg

- critic_recall_eval — 5 bundles with planted contradictions, recall ≥ 0.8

- writer_citation_eval — 5 bundles, 100% citation validity, exec summary 100–300 words

- end_to_end_eval — 3 full runs, completes < 5 min, confidence > 0.4, cost logged

# 11. Running Locally

## Quick Start

1.  Copy .env.example → .env and fill in: ANTHROPIC_API_KEY, DATABASE_URL, LANGSMITH_API_KEY, TAVILY_API_KEY, OPENAI_API_KEY

2.  docker-compose up --build

3.  Open http://localhost:8501 (Streamlit UI) or http://localhost:8000/docs (FastAPI Swagger)

4.  Run tests: pytest tests/test_phaseN.py -v

## Docker Compose Services

- postgres — ankane/pgvector image, port 5432

- app — FastAPI, port 8000

- streamlit — Streamlit UI, port 8501

## CI Pipeline (GitHub Actions)

- On push/PR: ruff lint → mypy type-check → pytest with DB

- On merge to main: run full LangSmith evaluation suite

Built with Claude Sonnet (claude-sonnet-4-20250514) · Designed for Claude Code / Cursor agentic build workflow